EXECUTION_PLAN.md

Customer Risk API  ·  Build Execution Plan

| Sessions | 6 |
| --- | --- |
| Total tasks | 25 |
| Decisions locked | customer_id: alphanumeric DEMO-NNN · risk_factors: string[] · seed: 9 records · pool: 5 |
| Stack | FastAPI 3.11 · Postgres 15 · psycopg2 · Compose · vanilla HTML |
| Status | Ready — all blocking gaps resolved in plan preamble |

# Decisions Locked for This Plan

The ARCHITECTURE.md flagged two blocking gaps. Both are resolved here before any code is written. These decisions apply to every session.

| customer_id format | Alphanumeric string matching DEMO-[0-9]{3}. Max 20 characters. Path parameter in URL. Requests with IDs outside this pattern return 422. |
| --- | --- |

| risk_factors shape | Array of plain strings. Each element is a non-empty string up to 200 characters. The list is ordered as stored and never null. An empty list [] is valid. |
| --- | --- |

| Seed records | 9 deterministic records: DEMO-001–003 LOW, DEMO-004–006 MEDIUM, DEMO-007–009 HIGH. IDs are obviously synthetic. Factors are clearly fictional. |
| --- | --- |

| API key header | X-API-Key request header. Value sourced from API_KEY env var. No Bearer prefix. |
| --- | --- |

| psycopg2 pool size | 5 connections. Managed via a module-level SimpleConnectionPool initialised at app startup. |
| --- | --- |

# Session Overview

| Session | Name | Tasks | Duration | Invariants |
| --- | --- | --- | --- | --- |
| S1 | Repo scaffold & Compose skeleton | 4 | 1h52m – 2h40m | None |
| S2 | Database layer | 4 | 2h10m – 3h10m | INV-01 INV-03 INV-11 |
| S3 | API core | 5 | 2h57m – 4h10m | INV-02 INV-04 INV-05 INV-07 |
| S4 | Security hardening | 4 | 2h12m – 3h20m | INV-05 INV-06 INV-07 |
| S5 | UI layer | 4 | 2h10m – 3h10m | INV-06 INV-09 |
| S6 | Operational hardening & integration | 4 | 2h10m – 3h10m | INV-10 INV-11 |

S1 Repo Scaffold & Compose Skeleton 4 tasks tasks · 1h52m – 2h40m

Goal: establish the complete directory layout, environment contract, and a working two-container Compose file with no application code. The session ends when `docker compose up` starts both containers and Postgres passes its healthcheck.

Integration check Run: docker compose up -d && docker compose ps Expected: fastapi-app and postgres both show status 'running' (or 'healthy' for postgres). No error exit codes.

1.1 Directory layout

Description

Create the full project directory structure. Input: nothing. Output: all directories and placeholder files in place, ready for content to be added in subsequent tasks.

Claude Code prompt

Create the following project directory structure exactly as specified. No application code yet — only the skeleton. customer-risk-api/ docker-compose.yml # empty for now .env.example # empty for now README.md # empty for now db/ migrations/ 001_schema.sql # empty seed/ seed.sql # empty api/ app/ __init__.py main.py # empty db.py # empty auth.py # empty routers/ __init__.py customers.py # empty static/ index.html # empty requirements.txt # empty Dockerfile # empty tests/ conftest.py # empty test_customers.py # empty test_auth.py # empty test_errors.py # empty test_ui.py # empty test_seed.py # empty After creating, run: find customer-risk-api -type f ¦ sort Verify every path above is present.

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 1.1 TC-1 | All directories exist | find lists every directory with no missing entries |
| 1.1 TC-2 | All placeholder files exist | find lists every .py, .sql, .yml, .md, .txt, .html file |
| 1.1 TC-3 | No extra files created | find output matches the spec list exactly — no __pycache__, no .DS_Store |

Verification command

find customer-risk-api -type f ¦ sort

Status: [ ] Complete

1.2 .env.example and README

Description

Populate .env.example with all required variables (no values, placeholder comments) and README.md with quickstart instructions. Input: architecture decision (API_KEY header, Postgres env vars). Output: .env.example and README.md with correct content.

Claude Code prompt

Populate customer-risk-api/.env.example with exactly these variables, each with a comment explaining what to set: POSTGRES_USER=riskapi POSTGRES_PASSWORD= # set a strong password POSTGRES_DB=riskdb POSTGRES_HOST=postgres # must match the Compose service name POSTGRES_PORT=5432 API_KEY= # any non-empty string; used in X-API-Key header Populate customer-risk-api/README.md with: - One-paragraph project description - Prerequisites section: Docker, Docker Compose - Quickstart: cp .env.example .env, fill in values, docker compose up - API usage example: curl command showing X-API-Key header - Note that this is a training demo system with synthetic data Do not add any values to .env.example beyond what is shown above. Do not create a .env file.

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 1.2 TC-1 | All 6 env vars present in .env.example | grep -c '=' .env.example returns 6 |
| 1.2 TC-2 | No secret values in .env.example | POSTGRES_PASSWORD and API_KEY lines have empty values after = |
| 1.2 TC-3 | README contains quickstart command | grep 'docker compose up' README.md returns a match |
| 1.2 TC-4 | README mentions training demo | grep -i 'training demo' README.md returns a match |

Verification command

grep -c '=' customer-risk-api/.env.example grep 'API_KEY' customer-risk-api/.env.example grep 'docker compose up' customer-risk-api/README.md

Status: [ ] Complete

1.3 docker-compose.yml

Description

Write the complete docker-compose.yml with two services: postgres (with healthcheck) and fastapi-app (with depends_on postgres). No application Dockerfile logic yet — fastapi-app can use a placeholder image. Input: architecture topology (2 containers, port 8000 exposed, DB not exposed). Output: valid docker-compose.yml.

Claude Code prompt

Write customer-risk-api/docker-compose.yml. Requirements: - Two services: postgres and fastapi-app - postgres: image postgres:15, env vars from .env file, named volume for data persistence, healthcheck using pg_isready (-U ${POSTGRES_USER} -d ${POSTGRES_DB}), interval 5s, retries 5 Port must NOT be exposed to host. - fastapi-app: build context ./api, port 8000:8000 exposed to host, depends_on postgres with condition: service_healthy, env_file: .env Do NOT set restart: always — this is a demo system. - Named volume: postgres_data Use ${POSTGRES_USER}, ${POSTGRES_PASSWORD}, ${POSTGRES_DB} from env_file. After writing, validate with: docker compose -f customer-risk-api/docker-compose.yml config It must exit 0 with no warnings.

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 1.3 TC-1 | Compose config is valid | docker compose config exits 0 |
| 1.3 TC-2 | postgres port not exposed to host | docker compose config output has no '5432:5432' under postgres ports |
| 1.3 TC-3 | fastapi-app port 8000 exposed | docker compose config output contains '8000:8000' or published: 8000 |
| 1.3 TC-4 | depends_on condition is service_healthy | docker compose config output contains service_healthy under fastapi-app depends_on |
| 1.3 TC-5 | postgres healthcheck uses pg_isready | docker compose config output contains pg_isready |

Verification command

cd customer-risk-api && docker compose config docker compose config ¦ grep -A5 'depends_on' docker compose config ¦ grep 'pg_isready'

Status: [ ] Complete

1.4 Dockerfile and requirements.txt

Description

Write the api/Dockerfile and api/requirements.txt so that `docker compose up` builds and starts the fastapi-app container. The app can return a placeholder response at this stage. Input: stack (Python 3.11-slim, FastAPI, psycopg2-binary, uvicorn). Output: running container on port 8000.

Claude Code prompt

Write customer-risk-api/api/requirements.txt with exactly: fastapi==0.111.0 uvicorn[standard]==0.29.0 psycopg2-binary==2.9.9 python-dotenv==1.0.1 Write customer-risk-api/api/Dockerfile: - Base image: python:3.11-slim - WORKDIR /app - Copy requirements.txt and pip install (no cache) - Copy app/ to /app/app/ - Copy static files: api/app/static/ to /app/app/static/ - CMD: uvicorn app.main:app --host 0.0.0.0 --port 8000 Write customer-risk-api/api/app/main.py with a minimal FastAPI app that: - Creates app = FastAPI(docs_url=None, redoc_url=None, openapi_url=None) - Has a single GET / route that returns {"status": "ok"} (placeholder) Then from customer-risk-api/ run: docker compose up --build -d Wait 15 seconds, then: curl -s http://localhost:8000/ Expected: {"status": "ok"}

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 1.4 TC-1 | Container builds without error | docker compose up --build exits 0 |
| 1.4 TC-2 | App responds on port 8000 | curl http://localhost:8000/ returns {"status":"ok"} |
| 1.4 TC-3 | docs_url is disabled | curl http://localhost:8000/docs returns 404 |
| 1.4 TC-4 | openapi.json is disabled | curl http://localhost:8000/openapi.json returns 404 |
| 1.4 TC-5 | Postgres container is healthy | docker compose ps shows postgres as healthy |

Verification command

cd customer-risk-api && docker compose up --build -d sleep 15 curl -s http://localhost:8000/ curl -o /dev/null -w '%{http_code}' http://localhost:8000/docs docker compose ps

Status: [ ] Complete

S2 Database Layer 4 tasks tasks · 2h10m – 3h10m

Goal: a fully seeded Postgres database reachable from the API container, with an idempotent seed script and a verified psycopg2 connection pool. The session ends when the pool module returns a row from the risk_profiles table.

Integration check From inside the running api container: docker compose exec fastapi-app python -c "from app.db import get_conn; conn = get_conn(); cur = conn.cursor(); cur.execute('SELECT COUNT(*) FROM risk_profiles'); print(cur.fetchone())" Expected: (9,)

2.1 Schema migration SQL

Description

Write 001_schema.sql to create the risk_profiles table. Input: data model decisions (customer_id VARCHAR, risk_tier ENUM, risk_factors TEXT[]). Output: SQL file that creates the table idempotently.

Claude Code prompt

Write customer-risk-api/db/migrations/001_schema.sql. Requirements: - Create a Postgres ENUM type risk_tier_enum with values 'LOW', 'MEDIUM', 'HIGH'. Use CREATE TYPE IF NOT EXISTS. - Create table risk_profiles: customer_id VARCHAR(20) PRIMARY KEY risk_tier risk_tier_enum NOT NULL risk_factors TEXT[] NOT NULL DEFAULT '{}' created_at TIMESTAMPTZ NOT NULL DEFAULT NOW() - Use CREATE TABLE IF NOT EXISTS. - The entire script must be idempotent: running it twice must not error. After writing, test by running it twice against the running postgres container: docker compose exec -T postgres psql -U riskapi -d riskdb -f /dev/stdin < db/migrations/001_schema.sql docker compose exec -T postgres psql -U riskapi -d riskdb -f /dev/stdin < db/migrations/001_schema.sql Both must exit 0.

| Invariants touched | INV-01 — lossless projection depends on correct column types; TEXT[] for factors preserves insertion order INV-03 — schema must have no trigger or rule that fires on SELECT |
| --- | --- |

| Code review focus | Check: no triggers attached to risk_profiles. Check: TEXT[] not JSONB (order preservation). Check: IF NOT EXISTS on both CREATE statements. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 2.1 TC-1 | Schema creates without error | psql exits 0 on first run |
| 2.1 TC-2 | Schema is idempotent | psql exits 0 on second run with no errors |
| 2.1 TC-3 | Table exists with correct columns | \d risk_profiles shows customer_id, risk_tier, risk_factors, created_at |
| 2.1 TC-4 | risk_tier column is ENUM not VARCHAR | \d risk_profiles shows type risk_tier_enum for risk_tier column |
| 2.1 TC-5 | No triggers on table | SELECT count(*) FROM pg_trigger WHERE tgrelid = 'risk_profiles'::regclass returns 0 |

Verification command

cd customer-risk-api docker compose exec -T postgres psql -U riskapi -d riskdb \ -f /dev/stdin < db/migrations/001_schema.sql docker compose exec -T postgres psql -U riskapi -d riskdb \ -f /dev/stdin < db/migrations/001_schema.sql docker compose exec postgres psql -U riskapi -d riskdb \ -c "SELECT count(*) FROM pg_trigger WHERE tgrelid = 'risk_profiles'::regclass;"

Status: [ ] Complete

2.2 Seed script

Description

Write seed.sql with 9 deterministic records (3 per tier). Input: seed decisions (DEMO-001–009, synthetic factors). Output: idempotent SQL that inserts all records and can be run twice without duplicates or errors.

Claude Code prompt

Write customer-risk-api/db/seed/seed.sql. Insert exactly 9 records using INSERT ... ON CONFLICT (customer_id) DO NOTHING so the script is idempotent. Records: DEMO-001 ¦ LOW ¦ {'Low transaction volume','Account age > 5 years','No adverse history'} DEMO-002 ¦ LOW ¦ {'Stable employment verified','Low credit utilisation','Clean sanctions check'} DEMO-003 ¦ LOW ¦ {'Single jurisdiction','No PEP flag','Consistent address history'} DEMO-004 ¦ MEDIUM ¦ {'Moderate transaction velocity','Unverified income source'} DEMO-005 ¦ MEDIUM ¦ {'Occasional large cash deposits','Business account activity','One prior flag resolved'} DEMO-006 ¦ MEDIUM ¦ {'Recently opened account','Cross-border transfers present'} DEMO-007 ¦ HIGH ¦ {'Sanctioned jurisdiction transfer','PEP association identified','Structuring pattern detected'} DEMO-008 ¦ HIGH ¦ {'Multiple STRs filed','Unresolved adverse media','Frequent account changes'} DEMO-009 ¦ HIGH ¦ {'Dormant account sudden activity','High-risk business sector','Inconsistent documentation'} After writing, run the script twice against postgres and verify row count: docker compose exec -T postgres psql -U riskapi -d riskdb -f /dev/stdin < db/seed/seed.sql docker compose exec -T postgres psql -U riskapi -d riskdb -f /dev/stdin < db/seed/seed.sql docker compose exec postgres psql -U riskapi -d riskdb -c 'SELECT COUNT(*) FROM risk_profiles;' Expected count: 9

| Invariants touched | INV-01 — factors must be stored in the order listed above; TEXT[] preserves insertion order INV-11 — ON CONFLICT DO NOTHING makes the script idempotent |
| --- | --- |

| Code review focus | Check: ON CONFLICT (customer_id) DO NOTHING on every INSERT. Check: exactly 9 rows after two runs. Check: factor arrays match the spec order exactly — no sorting. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 2.2 TC-1 | First run inserts 9 rows | SELECT COUNT(*) returns 9 after first run |
| 2.2 TC-2 | Second run does not change row count | SELECT COUNT(*) still returns 9 after second run |
| 2.2 TC-3 | DEMO-007 is HIGH tier | SELECT risk_tier FROM risk_profiles WHERE customer_id='DEMO-007' returns HIGH |
| 2.2 TC-4 | DEMO-001 has 3 factors in correct order | SELECT risk_factors FROM risk_profiles WHERE customer_id='DEMO-001' returns the exact array specified |
| 2.2 TC-5 | No DEMO-010 or other records exist | SELECT COUNT(*) FROM risk_profiles returns exactly 9 |

Verification command

cd customer-risk-api docker compose exec -T postgres psql -U riskapi -d riskdb \ -f /dev/stdin < db/seed/seed.sql docker compose exec -T postgres psql -U riskapi -d riskdb \ -f /dev/stdin < db/seed/seed.sql docker compose exec postgres psql -U riskapi -d riskdb \ -c "SELECT COUNT(*) FROM risk_profiles;" docker compose exec postgres psql -U riskapi -d riskdb \ -c "SELECT risk_tier FROM risk_profiles WHERE customer_id='DEMO-007';"

Status: [ ] Complete

2.3 psycopg2 connection pool module

Description

Write app/db.py with a module-level SimpleConnectionPool (min=1, max=5) initialised from environment variables. Expose get_conn() and release_conn() functions. Input: env vars (POSTGRES_*). Output: db.py module usable by the API layer.

Claude Code prompt

Write customer-risk-api/api/app/db.py. Requirements: - Import psycopg2.pool.SimpleConnectionPool - Initialise a module-level pool at import time using os.environ for all values: _pool = SimpleConnectionPool( minconn=1, maxconn=5, host=os.environ['POSTGRES_HOST'], port=int(os.environ.get('POSTGRES_PORT', 5432)), dbname=os.environ['POSTGRES_DB'], user=os.environ['POSTGRES_USER'], password=os.environ['POSTGRES_PASSWORD'], ) - Expose get_conn() -> connection: returns a connection from the pool - Expose release_conn(conn): returns the connection to the pool - Do NOT use a context manager or any ORM abstraction. - Do NOT catch exceptions in get_conn — let them propagate to the caller. After writing, test from inside the container: docker compose exec fastapi-app python -c \ "from app.db import get_conn, release_conn; c=get_conn(); cur=c.cursor(); cur.execute('SELECT 1'); print(cur.fetchone()); release_conn(c)" Expected: (1,)

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 2.3 TC-1 | Pool initialises without error | python import exits 0 |
| 2.3 TC-2 | get_conn returns a live connection | SELECT 1 returns (1,) |
| 2.3 TC-3 | release_conn returns conn to pool | get_conn called 5 times then release_conn x5 then get_conn again succeeds |
| 2.3 TC-4 | Credentials not logged | docker compose logs fastapi-app contains no POSTGRES_PASSWORD value |

Verification command

docker compose exec fastapi-app python -c \ "from app.db import get_conn, release_conn; c=get_conn(); \ cur=c.cursor(); cur.execute('SELECT 1'); \ print(cur.fetchone()); release_conn(c)"

Status: [ ] Complete

2.4 Database integration smoke test

Description

Write tests/test_seed.py to assert the seed data is correct and the pool is reachable. Input: seeded database, db.py module. Output: passing pytest suite that verifies all 9 rows, tier values, and factor order.

Claude Code prompt

Write customer-risk-api/tests/test_seed.py. The test file must run inside the fastapi-app container using pytest. Use get_conn() / release_conn() from app.db directly — no HTTP calls. Test cases to implement: 1. test_row_count: assert COUNT(*) FROM risk_profiles == 9 2. test_all_ids_present: assert all of DEMO-001 through DEMO-009 exist 3. test_tier_distribution: assert exactly 3 LOW, 3 MEDIUM, 3 HIGH 4. test_demo001_factors_exact: assert DEMO-001 factors are exactly: ['Low transaction volume','Account age > 5 years','No adverse history'] in that order 5. test_demo007_tier: assert DEMO-007 risk_tier == 'HIGH' 6. test_idempotency: run the seed SQL again, assert row count is still 9 (read seed.sql from db/seed/seed.sql relative path) After writing, run: docker compose exec fastapi-app python -m pytest tests/test_seed.py -v All 6 tests must pass.

| Invariants touched | INV-01 — exact factor order and tier values verified against seed INV-11 — idempotency test runs seed twice and asserts count unchanged |
| --- | --- |

| Code review focus | Check: test_demo001_factors_exact uses == not 'in' — order matters. Check: test_idempotency reads the actual seed.sql file, not a hardcoded INSERT. Check: teardown releases connections back to pool. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 2.4 TC-1 | Row count is 9 | test_row_count passes |
| 2.4 TC-2 | All 9 IDs present | test_all_ids_present passes |
| 2.4 TC-3 | Tier distribution is 3/3/3 | test_tier_distribution passes |
| 2.4 TC-4 | DEMO-001 factors match exactly (ordered) | test_demo001_factors_exact passes |
| 2.4 TC-5 | DEMO-007 is HIGH | test_demo007_tier passes |
| 2.4 TC-6 | Seed is idempotent | test_idempotency passes — count still 9 after second seed run |

Verification command

docker compose exec fastapi-app python -m pytest tests/test_seed.py -v

Status: [ ] Complete

S3 API Core 5 tasks tasks · 2h57m – 4h10m

Goal: a fully functional API endpoint at GET /api/v1/customers/{customer_id} with auth enforcement, correct response shape, and structured error handling. The session ends when all test_customers.py and test_auth.py tests pass.

Integration check TEST_KEY=$(grep API_KEY .env ¦ cut -d= -f2) curl -s -H "X-API-Key: $TEST_KEY" http://localhost:8000/api/v1/customers/DEMO-001 Expected: {"customer_id":"DEMO-001","risk_tier":"LOW","risk_factors":["Low transaction volume","Account age > 5 years","No adverse history"]} curl -o /dev/null -w '%{http_code}' http://localhost:8000/api/v1/customers/DEMO-001 Expected: 401

3.1 Auth dependency

Description

Write app/auth.py with a FastAPI dependency that reads X-API-Key from the request header and compares it to the API_KEY environment variable. Returns 401 on mismatch or absence. Input: env var API_KEY. Output: reusable Depends() function.

Claude Code prompt

Write customer-risk-api/api/app/auth.py. Requirements: - Import fastapi.Security, fastapi.HTTPException, fastapi.security.APIKeyHeader - Define api_key_header = APIKeyHeader(name='X-API-Key', auto_error=False) - Define async def verify_api_key(key: str = Security(api_key_header)) -> str: - Read expected = os.environ['API_KEY'] - If key is None or key != expected: raise HTTPException(status_code=401, detail='Unauthorized') - Return key - The detail string must be exactly 'Unauthorized' — nothing more. - Never log the key value. - Never include the key in any exception message or response. Do not write tests in this task — tests come in 3.5.

| Invariants touched | INV-05 — auth gate applied to all protected endpoints via this dependency INV-06 — key must not appear in any log, exception message, or response body |
| --- | --- |

| Code review focus | Check: detail is 'Unauthorized' — not the key value, not 'Invalid key: ...'. Check: auto_error=False (so we control the 401, not FastAPI). Check: no logging of the key variable anywhere in this file. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 3.1 TC-1 | Missing key returns 401 | curl /api/v1/customers/DEMO-001 with no header returns 401 |
| 3.1 TC-2 | Wrong key returns 401 | curl with X-API-Key: wrongkey returns 401 |
| 3.1 TC-3 | Correct key is accepted | curl with correct key returns 200 (after endpoint exists) |
| 3.1 TC-4 | 401 body is exactly {"detail":"Unauthorized"} | response body contains no key value, no extra fields |

Verification command

# Run after task 3.2 completes (endpoint needed for auth to be exercised) curl -o /dev/null -w '%{http_code}' http://localhost:8000/api/v1/customers/DEMO-001 curl -s -H 'X-API-Key: wrongkey' -o /dev/null -w '%{http_code}' \ http://localhost:8000/api/v1/customers/DEMO-001 curl -s -H 'X-API-Key: wrongkey' http://localhost:8000/api/v1/customers/DEMO-001

Status: [ ] Complete

3.2 Customer endpoint

Description

Write routers/customers.py with GET /api/v1/customers/{customer_id}. Queries Postgres via db.py, returns the correct JSON shape on 200, raises HTTPException(404) for missing customers. Input: db.py, auth.py. Output: working endpoint.

Claude Code prompt

Write customer-risk-api/api/app/routers/customers.py. Requirements: - Router prefix: /api/v1/customers - Route: GET /{customer_id} - Path parameter customer_id: str, max_length=20 Validate with a regex: must match ^[A-Z0-9-]{1,20}$ If it does not match, FastAPI will return 422 automatically. - Apply verify_api_key dependency from app.auth - Use get_conn() / release_conn() from app.db in a try/finally block - SQL query (parameterised, never string-formatted): SELECT customer_id, risk_tier, risk_factors FROM risk_profiles WHERE customer_id = %s - If no row: raise HTTPException(status_code=404, detail='Customer not found') - If row found: return exactly: { 'customer_id': row[0], 'risk_tier': row[1], 'risk_factors': list(row[2]) if row[2] else [] } - Wrap the DB call in try/except Exception: if a DB error occurs, log 'DB error on customer lookup' (no details) and raise HTTPException(status_code=503, detail='Service temporarily unavailable') Register the router in app/main.py.

| Invariants touched | INV-01 — row[0],row[1],row[2] must be returned verbatim; no transformation INV-02 — 404 for missing, 200 for present; no other outcomes for well-formed IDs INV-04 — response must have exactly customer_id, risk_tier, risk_factors |
| --- | --- |

| Code review focus | Check: parameterised query (%s, not f-string). Check: try/finally around get_conn/release_conn — connection must be released even on 404. Check: list(row[2]) not row[2] directly — ensures JSON serialisability. Check: no transformation of risk_tier (no .lower(), no .title()). |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 3.2 TC-1 | DEMO-001 returns correct shape | Response has customer_id, risk_tier, risk_factors and no other fields |
| 3.2 TC-2 | risk_tier is exactly 'LOW' uppercase | DEMO-001 risk_tier == 'LOW' |
| 3.2 TC-3 | risk_factors is a list not null | DEMO-001 risk_factors is a JSON array |
| 3.2 TC-4 | DEMO-XXXX returns 404 | 404 with body {"detail":"Customer not found"} |
| 3.2 TC-5 | Response has exactly 3 fields | No extra fields (created_at, id, etc.) in 200 response |

Verification command

TEST_KEY=$(grep API_KEY customer-risk-api/.env ¦ cut -d= -f2) curl -s -H "X-API-Key: $TEST_KEY" http://localhost:8000/api/v1/customers/DEMO-001 ¦ python3 -m json.tool curl -s -H "X-API-Key: $TEST_KEY" \ -o /dev/null -w '%{http_code}' \ http://localhost:8000/api/v1/customers/DEMO-XXXX

Status: [ ] Complete

3.3 Global error handlers

Description

Register FastAPI exception handlers for 404 (generic), 422, 503, and 500 that return a consistent error envelope. Ensure FastAPI's default /docs, /openapi.json, /redoc remain disabled. Input: main.py. Output: all error paths return {"error": "...", "status": NNN}.

Claude Code prompt

Update customer-risk-api/api/app/main.py. Add exception handlers: 1. RequestValidationError (422): return JSONResponse(status_code=422, content={'error': 'Invalid request', 'status': 422}) 2. HTTPException: return JSONResponse(status_code=exc.status_code, content={'error': exc.detail, 'status': exc.status_code}) This covers 401, 404, 503 uniformly. 3. Generic Exception (500 catch-all): log 'Unhandled error' (no exc details), return JSONResponse(status_code=500, content={'error': 'Internal server error', 'status': 500}) Confirm docs are still disabled: app = FastAPI(docs_url=None, redoc_url=None, openapi_url=None) The error envelope must always have exactly two fields: 'error' and 'status'. No 'detail', no 'message', no traceback, no type field. After updating, rebuild: docker compose up --build -d

| Invariants touched | INV-04 — error envelope shape must be consistent across all status codes INV-07 — generic Exception handler must never include exc details in response |
| --- | --- |

| Code review focus | Check: generic Exception handler logs without including exc.__class__.__name__ or str(exc) in the response. Check: HTTPException handler uses exc.detail for 'error' field — verify 404 detail is 'Customer not found' not a generic string. Check: docs_url=None is still present on the FastAPI() constructor call. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 3.3 TC-1 | 422 on empty customer_id | GET /api/v1/customers/ with auth returns 422 with {"error":"Invalid request","status":422} |
| 3.3 TC-2 | 404 envelope shape correct | {"error":"Customer not found","status":404} — no extra fields |
| 3.3 TC-3 | 401 envelope shape correct | {"error":"Unauthorized","status":401} — no extra fields |
| 3.3 TC-4 | /docs still returns 404 | curl /docs returns 404 |
| 3.3 TC-5 | /openapi.json still returns 404 | curl /openapi.json returns 404 |

Verification command

TEST_KEY=$(grep API_KEY customer-risk-api/.env ¦ cut -d= -f2) curl -s -H "X-API-Key: $TEST_KEY" http://localhost:8000/api/v1/customers/DEMO-XXXX curl -s http://localhost:8000/api/v1/customers/DEMO-001 curl -o /dev/null -w '%{http_code}' http://localhost:8000/docs curl -o /dev/null -w '%{http_code}' http://localhost:8000/openapi.json

Status: [ ] Complete

3.4 API test suite — customers and auth

Description

Write tests/test_customers.py and tests/test_auth.py covering INV-01, INV-02, INV-04, INV-05. Input: running API with seeded data and valid API key. Output: passing pytest suite.

Claude Code prompt

Write customer-risk-api/tests/test_customers.py and tests/test_auth.py. Use httpx (add httpx to requirements.txt) with base_url='http://localhost:8000'. Read API_KEY from environment in conftest.py: pytest.fixture api_key. test_customers.py — implement these tests: 1. test_demo001_exact: GET DEMO-001 with valid key. Assert status 200, customer_id=='DEMO-001', risk_tier=='LOW', risk_factors==['Low transaction volume','Account age > 5 years','No adverse history'] 2. test_all_tiers_represented: GET DEMO-001 (LOW), DEMO-004 (MEDIUM), DEMO-007 (HIGH). Assert each returns 200 and the correct tier. 3. test_response_has_exactly_three_fields: GET DEMO-001. Assert set(response.json().keys()) == {'customer_id','risk_tier','risk_factors'} 4. test_risk_tier_is_uppercase_enum: GET all 9 records. Assert each risk_tier is in {'LOW','MEDIUM','HIGH'} with no whitespace. 5. test_risk_factors_is_list_never_null: GET all 9 records. Assert isinstance(resp['risk_factors'], list) for each. 6. test_unknown_id_returns_404: GET DEMO-XXXX. Assert 404. 7. test_404_body_shape: GET DEMO-XXXX. Assert body == {'error':'Customer not found','status':404} test_auth.py — implement these tests: 1. test_no_key_returns_401: GET DEMO-001 without header. 2. test_wrong_key_returns_401: GET DEMO-001 with X-API-Key: wrongkey. 3. test_near_miss_key_returns_401: GET DEMO-001 with key = valid_key[:-1]. 4. test_401_body_shape: assert body == {'error':'Unauthorized','status':401} 5. test_docs_unauthenticated: GET /docs. Assert 404 (not 200 or 401). 6. test_openapi_unauthenticated: GET /openapi.json. Assert 404. Run: docker compose exec fastapi-app python -m pytest tests/test_customers.py tests/test_auth.py -v All tests must pass.

| Invariants touched | INV-01 — test_demo001_exact verifies lossless projection INV-02 — test_unknown_id_returns_404 and test_404_body_shape INV-04 — test_response_has_exactly_three_fields and test_risk_tier_is_uppercase_enum INV-05 — full auth test matrix |
| --- | --- |

| Code review focus | Check: test_demo001_exact uses == not 'in' for factor list (order matters, per INV-01). Check: test_risk_tier_is_uppercase_enum asserts no whitespace with .strip() comparison. Check: test_404_body_shape checks the full dict, not just the status code. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 3.4 TC-1 | DEMO-001 exact projection passes | test_demo001_exact green |
| 3.4 TC-2 | All tiers represented | test_all_tiers_represented green |
| 3.4 TC-3 | Exactly 3 response fields | test_response_has_exactly_three_fields green |
| 3.4 TC-4 | Tier enum values uppercase | test_risk_tier_is_uppercase_enum green — all 9 records |
| 3.4 TC-5 | factors always a list | test_risk_factors_is_list_never_null green — all 9 records |
| 3.4 TC-6 | Auth matrix complete | all 6 test_auth tests green |

Verification command

docker compose exec fastapi-app python -m pytest \ tests/test_customers.py tests/test_auth.py -v

Status: [ ] Complete

3.5 Mutability test suite

Description

Write tests/test_errors.py to verify no request path writes to the database (INV-03) and all error paths return clean envelopes with no internal detail (INV-07). Input: running API, seeded DB. Output: passing pytest suite.

Claude Code prompt

Write customer-risk-api/tests/test_errors.py. Helper: db_snapshot(conn) -> frozenset of all rows in risk_profiles. SELECT customer_id, risk_tier, array_to_string(risk_factors,',') FROM risk_profiles ORDER BY customer_id Implement these tests: 1. test_no_write_on_200: snapshot before, GET DEMO-001 (valid key), snapshot after. Assert snapshots are equal. 2. test_no_write_on_404: snapshot before, GET DEMO-XXXX (valid key), snapshot after. Assert equal. 3. test_no_write_on_401: snapshot before, GET DEMO-001 (no key), snapshot after. Assert equal. 4. test_no_write_on_422: snapshot before, GET with malformed ID, snapshot after. Assert equal. 5. test_error_body_no_internal_detail: for 404, 401, 422 responses, assert the raw response text does not contain any of: ['psycopg2', 'Traceback', 'postgres', 'riskdb', 'risk_profiles', 'SELECT', 'Exception', 'Postgres', 'POSTGRES_'] 6. test_503_on_db_down: stop the postgres container, make a request, assert status 503 and body == {'error':'Service temporarily unavailable','status':503} Restart postgres after. Run: docker compose exec fastapi-app python -m pytest tests/test_errors.py -v

| Invariants touched | INV-03 — tests 1–4 verify no write on any request type INV-07 — test 5 scans raw response text for internal identifiers |
| --- | --- |

| Code review focus | Check: db_snapshot uses ORDER BY to make comparison order-deterministic. Check: denylist in test 5 includes lowercase variants ('postgres', 'Postgres'). Check: test_503 restarts postgres even if the assertion fails — use try/finally. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 3.5 TC-1 | No DB write on 200 | test_no_write_on_200 passes |
| 3.5 TC-2 | No DB write on 404 | test_no_write_on_404 passes |
| 3.5 TC-3 | No DB write on 401 | test_no_write_on_401 passes |
| 3.5 TC-4 | No DB write on 422 | test_no_write_on_422 passes |
| 3.5 TC-5 | Error bodies contain no internal detail | test_error_body_no_internal_detail passes |
| 3.5 TC-6 | 503 on DB down with clean body | test_503_on_db_down passes |

Verification command

docker compose exec fastapi-app python -m pytest tests/test_errors.py -v

Status: [ ] Complete

S4 Security Hardening 4 tasks tasks · 2h12m – 3h20m

Goal: verify and harden all three security invariants — authentication coverage, credential non-leakage, and error surface cleanliness — with dedicated test suites and a credentials scan. The session ends when the full security test suite passes.

Integration check docker compose exec fastapi-app python -m pytest tests/test_auth.py tests/test_errors.py tests/test_credentials.py -v All tests must pass with 0 failures and 0 errors.

4.1 Credential scan test

Description

Write tests/test_credentials.py to assert the API key never appears in any HTTP response under any condition. Input: running API, known API_KEY value. Output: passing test suite covering all response surfaces.

Claude Code prompt

Write customer-risk-api/tests/test_credentials.py. Fixture: real_api_key — reads API_KEY from environment. For each test, scan the full raw response text (headers + body as string) and assert real_api_key does not appear anywhere. Implement these tests (each makes a request and scans the full response): 1. test_key_not_in_200_response: GET DEMO-001 with valid key 2. test_key_not_in_401_response: GET DEMO-001 with no key 3. test_key_not_in_404_response: GET DEMO-XXXX with valid key 4. test_key_not_in_422_response: GET with malformed ID, valid key 5. test_key_not_in_html: GET / (the UI page), no key needed. Assert API_KEY value does not appear in the response body. 6. test_key_not_in_response_headers: GET DEMO-001 with valid key. Assert none of response.headers.values() contains the key. Run: docker compose exec fastapi-app python -m pytest tests/test_credentials.py -v

| Invariants touched |  |
| --- | --- |

| Code review focus | Check: test scans response.text not response.json() — the scan must be over raw bytes/string including header values. Check: test_key_not_in_html runs even if the HTML page is incomplete — it's testing for absence, not presence of content. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 4.1 TC-1 | Key not in 200 response | test_key_not_in_200_response passes |
| 4.1 TC-2 | Key not in 401 response | test_key_not_in_401_response passes |
| 4.1 TC-3 | Key not in 404 response | test_key_not_in_404_response passes |
| 4.1 TC-4 | Key not in 422 response | test_key_not_in_422_response passes |
| 4.1 TC-5 | Key not in HTML page | test_key_not_in_html passes |
| 4.1 TC-6 | Key not in response headers | test_key_not_in_response_headers passes |

Verification command

docker compose exec fastapi-app python -m pytest tests/test_credentials.py -v

Status: [ ] Complete

4.2 Input validation hardening

Description

Extend the customer_id path parameter validation to cover the full malformed ID invariant. Write tests covering empty, overlength, SQL injection, and null-byte inputs. Input: customers.py. Output: 422 for all malformed inputs with clean body.

Claude Code prompt

This task has two parts: code hardening and tests. Part 1 — verify and harden customer_id validation in routers/customers.py: - Ensure the regex is ^[A-Z0-9-]{1,20}$ applied via a Path() annotation - Confirm this causes FastAPI to return 422 (not 500, not 404) for invalid inputs - Do not add manual validation logic — rely on FastAPI's Path() validation Part 2 — add to tests/test_auth.py (or a new file test_validation.py): Implement these tests (all with valid API key): 1. test_empty_id_returns_422: GET /api/v1/customers/ — expect 404 (no route match) 2. test_lowercase_id_returns_422: GET /api/v1/customers/demo-001 — expect 422 3. test_overlength_id_returns_422: GET with 21-char ID — expect 422 4. test_sql_injection_returns_422: GET /api/v1/customers/DEMO-001'-- — expect 422 5. test_semicolon_returns_422: GET /api/v1/customers/DEMO-001;DROP TABLE — expect 422 6. test_422_body_no_internal_detail: for each above, assert body contains no SQL, table names, or exception types Run: docker compose exec fastapi-app python -m pytest tests/test_validation.py -v

| Invariants touched | INV-07 — 422 responses must not contain internal detail INV-05 — auth applied before validation (key still required) |
| --- | --- |

| Code review focus | Check: the regex is in Path() annotation, not a manual if-statement. Check: test_sql_injection uses URL encoding — the actual test URL must be /api/v1/customers/DEMO-001%27-- to ensure the ' is passed through. Check: test_422_body_no_internal_detail uses the same denylist as test_errors.py. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 4.2 TC-1 | Empty path returns 404 (no route) | curl /api/v1/customers/ returns 404 |
| 4.2 TC-2 | Lowercase ID returns 422 | curl /api/v1/customers/demo-001 returns 422 |
| 4.2 TC-3 | Overlength ID returns 422 | 21-char ID returns 422 |
| 4.2 TC-4 | SQL injection chars return 422 | DEMO-001'-- returns 422 |
| 4.2 TC-5 | 422 body has no internal detail | denylist scan passes on all 422 responses |

Verification command

docker compose exec fastapi-app python -m pytest tests/test_validation.py -v

Status: [ ] Complete

4.3 Forced-failure error surface audit

Description

Run a manual audit and automated scan: force each failure mode and assert no internal detail leaks. Document results. Input: running system. Output: all forced-failure paths verified clean.

Claude Code prompt

This task verifies INV-07 exhaustively by forcing every failure mode. Run each of the following and capture the full response (headers + body). For each, assert the response body contains none of: ['psycopg2', 'Traceback', 'postgres', 'riskdb', 'risk_profiles', 'SELECT', 'Exception', 'Postgres', 'POSTGRES_', 'ERROR', 'error at'] Failure modes to force and verify: 1. Missing API key: curl http://localhost:8000/api/v1/customers/DEMO-001 2. Wrong API key: curl -H 'X-API-Key: BADKEY' ... /DEMO-001 3. Unknown customer: curl (valid key) ... /DEMO-XXXX 4. Malformed ID: curl (valid key) ... /demo-001 5. Overlength ID: curl (valid key) ... /ABCDEFGHIJKLMNOPQRSTU 6. DB down: docker compose stop postgres, then curl (valid key) ... /DEMO-001, then docker compose start postgres and wait for healthy Write a shell script tests/audit_error_surfaces.sh that runs all 6, prints PASS or FAIL for each, and exits non-zero if any FAIL. The script reads API_KEY from .env.

| Invariants touched |  |
| --- | --- |

| Code review focus | Check: the script stops and restarts postgres atomically around test 6 — if the curl fails with a non-503 status, the script must still restart postgres before exiting. Check: the denylist scan is case-sensitive — add both 'postgres' and 'Postgres'. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 4.3 TC-1 | All 6 forced failures produce clean responses | audit script exits 0 with 6 PASS lines |
| 4.3 TC-2 | DB-down returns exactly 503 | response status is 503 not 500 when postgres is stopped |
| 4.3 TC-3 | Postgres restarts after test 6 | docker compose ps shows postgres healthy after script completes |

Verification command

cd customer-risk-api && bash tests/audit_error_surfaces.sh

Status: [ ] Complete

4.4 Full security test run

Description

Run the complete security test suite — auth, credentials, validation, error surface — as a gate. Input: all security test files. Output: zero failures across all security tests.

Claude Code prompt

Run the full security test suite and confirm all pass. This is a verification-only task — no new code. Run the following and confirm 0 failures: docker compose exec fastapi-app python -m pytest \ tests/test_auth.py \ tests/test_credentials.py \ tests/test_validation.py \ tests/test_errors.py \ -v --tb=short If any test fails: do not move to S5. Fix the failure, re-run, confirm green before proceeding. Also run the shell audit: bash tests/audit_error_surfaces.sh Document the final test count (expected: 22+ passing).

| Invariants touched |  |
| --- | --- |

| Code review focus | This is a verification task. Code review focus: confirm no tests were skipped with pytest.mark.skip. Confirm the test run used the live running containers, not mocks. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 4.4 TC-1 | All auth tests pass | test_auth.py: 0 failures |
| 4.4 TC-2 | All credential tests pass | test_credentials.py: 0 failures |
| 4.4 TC-3 | All validation tests pass | test_validation.py: 0 failures |
| 4.4 TC-4 | All error surface tests pass | test_errors.py: 0 failures |
| 4.4 TC-5 | Shell audit passes | audit_error_surfaces.sh exits 0 |

Verification command

docker compose exec fastapi-app python -m pytest \ tests/test_auth.py tests/test_credentials.py \ tests/test_validation.py tests/test_errors.py \ -v --tb=short bash customer-risk-api/tests/audit_error_surfaces.sh

Status: [ ] Complete

S5 UI Layer 4 tasks tasks · 2h10m – 3h10m

Goal: a browser-accessible UI at GET / that accepts a customer ID, calls the API internally (server-side), and displays the result. The API key never touches the browser. The session ends when test_ui.py passes and a manual browser check confirms the demo notice is visible.

Integration check Open http://localhost:8000/ in a browser. Enter DEMO-007 and submit. Expected: tier HIGH and all 3 factors displayed exactly as returned by the API. Enter DEMO-XXXX and submit. Expected: error message displayed, no stack trace visible.

5.1 Server-side UI lookup route

Description

Add a POST /ui/lookup route to main.py (or a new ui router) that accepts a customer_id form field, calls the customer lookup logic internally (not via HTTP), and returns a JSON response for the UI to render. The API key is read from the server environment — never passed to the browser. Input: auth.py, db.py. Output: /ui/lookup endpoint.

Claude Code prompt

Add a server-side lookup route to the FastAPI app. Route: POST /ui/lookup - Does NOT require X-API-Key from the browser (it is a UI-internal route) - Accepts JSON body: {'customer_id': string} - Internally reads the API_KEY from os.environ and calls the same lookup logic as the customer endpoint (share the DB query function, do not duplicate it — extract a get_customer(customer_id, conn) function into a shared module or within customers.py) - Returns the same JSON shape as the customer endpoint on success: {'customer_id':..., 'risk_tier':..., 'risk_factors':[...]} - On not found: return {'error': 'Customer not found', 'status': 404} - On invalid ID format: return {'error': 'Invalid request', 'status': 422} - On DB error: return {'error': 'Service temporarily unavailable', 'status': 503} - Never include the API key in any response. The route is intentionally unauthenticated from the browser — security is enforced by network topology (not exposed externally) and by the fact that the API key is held server-side.

| Invariants touched | INV-06 — API key must not appear in any /ui/lookup response or in the JS that calls it INV-09 — response must be a verbatim pass-through of the DB row |
| --- | --- |

| Code review focus | Check: /ui/lookup does not accept or forward X-API-Key from the browser. Check: the DB query is shared with the customer endpoint (no duplicated SQL). Check: error responses from /ui/lookup use the same envelope shape as the API. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 5.1 TC-1 | Valid ID returns correct data | POST /ui/lookup {customer_id:DEMO-007} returns HIGH tier |
| 5.1 TC-2 | Unknown ID returns error envelope | POST /ui/lookup {customer_id:DEMO-XXXX} returns {error, status:404} |
| 5.1 TC-3 | Malformed ID returns 422 envelope | POST /ui/lookup {customer_id:demo-001} returns {error, status:422} |
| 5.1 TC-4 | API key not in response | Raw response text of any /ui/lookup call contains no API_KEY value |

Verification command

TEST_KEY=$(grep API_KEY customer-risk-api/.env ¦ cut -d= -f2) curl -s -X POST http://localhost:8000/ui/lookup \ -H 'Content-Type: application/json' \ -d '{"customer_id":"DEMO-007"}' ¦ python3 -m json.tool curl -s -X POST http://localhost:8000/ui/lookup \ -H 'Content-Type: application/json' \ -d '{"customer_id":"DEMO-XXXX"}'

Status: [ ] Complete

5.2 Static HTML UI

Description

Write app/static/index.html — a single HTML page with a text input for customer_id, a submit button, and a results area. On submit, POSTs to /ui/lookup and renders the response. No framework, no external CDN, no inline API key. Input: /ui/lookup endpoint. Output: working browser UI.

Claude Code prompt

Write customer-risk-api/api/app/static/index.html. Requirements: - Plain HTML5, vanilla JavaScript only. No external scripts, no CDN, no framework. - A visible banner: 'DEMO SYSTEM — Synthetic data only' - A text input with id='customer-id' and placeholder='e.g. DEMO-001' - A submit button - A results div with id='result' - On submit, JavaScript calls fetch('/ui/lookup', {method:'POST', headers:{'Content-Type':'application/json'}, body: JSON.stringify({customer_id: input.value})}) - On success (response has customer_id): render: Customer: <value from response.customer_id> Risk Tier: <value from response.risk_tier — render EXACTLY as returned, no transformation> Factors: <each element of response.risk_factors on its own line> - On error (response has 'error'): render the error message only. No stack trace, no status code displayed. - The API key must never appear in this file. After writing, serve it and open http://localhost:8000/ in a browser. Enter DEMO-007 and verify HIGH is displayed exactly.

| Invariants touched | INV-06 — no API key in HTML or JS INV-09 — risk_tier displayed verbatim, factors displayed as-returned with no sorting |
| --- | --- |

| Code review focus | Check: no string transformation on response.risk_tier (no .toUpperCase(), no capitalise). Check: factors rendered by iterating response.risk_factors in order — no sort(), no reverse(). Check: DEMO banner is visible without user action. Check: no API_KEY string anywhere in the file. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 5.2 TC-1 | Page loads at / | curl http://localhost:8000/ returns HTML 200 |
| 5.2 TC-2 | Demo banner present | curl / contains 'DEMO SYSTEM' |
| 5.2 TC-3 | API key not in HTML source | curl / ¦ grep -i 'api.key\¦API_KEY' returns empty |
| 5.2 TC-4 | No external scripts | curl / contains no <script src= pointing outside localhost |

Verification command

curl -s http://localhost:8000/ ¦ grep -i 'DEMO SYSTEM' curl -s http://localhost:8000/ ¦ grep -i 'api.key\¦API_KEY' curl -s http://localhost:8000/ ¦ grep 'script src'

Status: [ ] Complete

5.3 UI fidelity test suite

Description

Write tests/test_ui.py to assert the UI renders exactly what /ui/lookup returns — tier verbatim, factors in order, correct count. Input: /ui/lookup endpoint, index.html. Output: passing pytest suite for INV-09.

Claude Code prompt

Write customer-risk-api/tests/test_ui.py. Use httpx to call /ui/lookup directly (not a browser driver — parse the JSON response and compare to expected seed values). Implement these tests: 1. test_ui_lookup_demo001_exact: POST /ui/lookup {customer_id: 'DEMO-001'} Assert response == {'customer_id':'DEMO-001','risk_tier':'LOW', 'risk_factors':['Low transaction volume','Account age > 5 years','No adverse history']} (Exact dict equality — INV-09 requires no transformation) 2. test_ui_tier_verbatim_all_records: POST /ui/lookup for DEMO-001 through DEMO-009 Assert each risk_tier is exactly as stored — compare to direct DB read 3. test_ui_factor_order_preserved: POST /ui/lookup DEMO-007 Assert risk_factors order matches DB order exactly 4. test_ui_factor_count_matches_db: For each of the 9 records, assert len(ui_response['risk_factors']) == len(db_row_factors) 5. test_ui_key_not_in_lookup_response: POST /ui/lookup DEMO-001 Assert os.environ['API_KEY'] not in response.text 6. test_ui_error_envelope_shape: POST /ui/lookup DEMO-XXXX Assert 'error' in response.json() and 'status' in response.json() Run: docker compose exec fastapi-app python -m pytest tests/test_ui.py -v

| Invariants touched | INV-09 — tests 1–4 directly verify lossless, order-preserving UI projection INV-06 — test 5 verifies key absence from UI responses |
| --- | --- |

| Code review focus | Check: test_ui_lookup_demo001_exact uses exact dict equality (==), not subset checks. Check: test_ui_tier_verbatim_all_records compares to a direct DB read, not a hardcoded expected value — this prevents the test from passing if both the API and the DB are wrong in the same way. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 5.3 TC-1 | DEMO-001 UI response exactly matches seed | test_ui_lookup_demo001_exact passes |
| 5.3 TC-2 | All tiers verbatim (compared to DB) | test_ui_tier_verbatim_all_records passes |
| 5.3 TC-3 | Factor order preserved | test_ui_factor_order_preserved passes |
| 5.3 TC-4 | Factor count matches DB | test_ui_factor_count_matches_db passes |
| 5.3 TC-5 | Key not in UI response | test_ui_key_not_in_lookup_response passes |
| 5.3 TC-6 | Error envelope correct shape | test_ui_error_envelope_shape passes |

Verification command

docker compose exec fastapi-app python -m pytest tests/test_ui.py -v

Status: [ ] Complete

5.4 Dockerfile static files wiring

Description

Verify static files are correctly COPY'd in the Dockerfile and served by FastAPI's StaticFiles mount. Confirm the demo banner renders in a fresh build. Input: index.html, Dockerfile. Output: clean docker compose up --build serves the UI correctly.

Claude Code prompt

Verify and fix the Dockerfile and main.py static file wiring. In main.py, ensure FastAPI mounts static files: from fastapi.staticfiles import StaticFiles app.mount('/', StaticFiles(directory='app/static', html=True), name='static') This mount must come AFTER all API routes are registered. In the Dockerfile, ensure: COPY app/static/ /app/app/static/ Then run a clean build from scratch: docker compose down -v docker compose up --build -d Wait 20 seconds for postgres healthcheck. Re-run the seed scripts (they run automatically if you wire them into the postgres initdb.d — see note below). Wire seed into Compose: add a volume mount in the postgres service: - ./db/migrations/001_schema.sql:/docker-entrypoint-initdb.d/01_schema.sql - ./db/seed/seed.sql:/docker-entrypoint-initdb.d/02_seed.sql (These run automatically on first container creation.) After rebuild: curl http://localhost:8000/ must return HTML containing 'DEMO SYSTEM'. GET /api/v1/customers/DEMO-001 (with key) must return correct data.

| Invariants touched | None |
| --- | --- |

| Code review focus | N/A |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 5.4 TC-1 | Fresh build serves UI | curl http://localhost:8000/ returns 200 HTML |
| 5.4 TC-2 | Demo banner in HTML | response contains 'DEMO SYSTEM' |
| 5.4 TC-3 | API still works after rebuild | DEMO-001 returns correct JSON |
| 5.4 TC-4 | Seed runs automatically on fresh volume | GET DEMO-001 works without manual seed step |
| 5.4 TC-5 | API routes not shadowed by static mount | curl /api/v1/customers/DEMO-001 returns JSON not HTML |

Verification command

cd customer-risk-api && docker compose down -v && docker compose up --build -d sleep 25 curl -s http://localhost:8000/ ¦ grep -i 'DEMO SYSTEM' TEST_KEY=$(grep API_KEY .env ¦ cut -d= -f2) curl -s -H "X-API-Key: $TEST_KEY" http://localhost:8000/api/v1/customers/DEMO-001

Status: [ ] Complete

S6 Operational Hardening & Integration 4 tasks tasks · 2h10m – 3h10m

Goal: verify startup sequencing, seed idempotency, and confirm the complete system passes all invariant tests from a clean docker compose up. The session ends when the full test suite passes after a cold start with no manual intervention beyond providing .env.

Integration check From a completely clean state (no existing volumes): cp .env.example .env # fill in values docker compose down -v docker compose up --build -d sleep 30 docker compose exec fastapi-app python -m pytest tests/ -v Expected: all tests pass. 0 failures. 0 errors.

6.1 Compose healthcheck and startup sequencing

Description

Verify and harden the Compose startup sequence: Postgres healthcheck gates FastAPI startup, FastAPI waits for a successful DB query before serving traffic. Input: docker-compose.yml, main.py. Output: docker compose up always reaches ready state without 500s.

Claude Code prompt

Harden the startup sequence in docker-compose.yml and app/main.py. In docker-compose.yml — confirm the postgres healthcheck: healthcheck: test: ['CMD-SHELL', 'pg_isready -U ${POSTGRES_USER} -d ${POSTGRES_DB}'] interval: 5s timeout: 5s retries: 10 start_period: 10s fastapi-app depends_on: postgres: condition: service_healthy In app/main.py — add an @app.on_event('startup') handler: - Attempt get_conn() in a retry loop (max 10 attempts, 2s sleep between) - If all attempts fail: log 'Database unreachable at startup' and sys.exit(1) - If successful: log 'Database connection verified' and release the conn - This ensures the app does not serve traffic until DB is confirmed reachable Add a GET /healthz route (no auth required): - Calls get_conn(), runs SELECT 1, releases conn - Returns {'status': 'ok'} on success - Returns 503 {'status': 'degraded'} if DB unreachable Rebuild and test: docker compose up --build -d Then: curl http://localhost:8000/healthz Expected: {'status': 'ok'}

| Invariants touched | INV-10 — startup handler ensures no traffic served before DB is ready INV-07 — startup log must not include DB password or connection string |
| --- | --- |

| Code review focus | Check: retry loop uses time.sleep(2), not a busy-wait. Check: startup log line 'Database unreachable at startup' does not include the DB password from the connection string. Check: /healthz is registered BEFORE the static files mount so it is not shadowed. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 6.1 TC-1 | /healthz returns ok | curl /healthz returns {'status':'ok'} |
| 6.1 TC-2 | docker compose ps shows all healthy | both containers healthy after up |
| 6.1 TC-3 | Startup log contains no password | docker compose logs fastapi-app ¦ grep -i password returns empty |
| 6.1 TC-4 | /healthz returns 503 when DB down | stop postgres, curl /healthz returns 503 |

Verification command

cd customer-risk-api && docker compose up --build -d && sleep 20 curl -s http://localhost:8000/healthz docker compose stop postgres curl -o /dev/null -w '%{http_code}' http://localhost:8000/healthz docker compose start postgres && sleep 15 curl -s http://localhost:8000/healthz

Status: [ ] Complete

6.2 Startup state test

Description

Write a test that starts FastAPI before Postgres is ready and verifies the service does not serve 500s with internal detail during the startup window. Input: docker-compose.yml with healthcheck. Output: passing INV-10 test.

Claude Code prompt

Write customer-risk-api/tests/test_startup.py. This test manipulates docker compose directly using subprocess. It must be run on the host (not inside the container). Implement test_startup_window_clean: 1. docker compose stop fastapi-app 2. docker compose stop postgres 3. docker compose start fastapi-app # starts without postgres 4. Sleep 3 seconds (app is starting up, DB is down) 5. curl http://localhost:8000/healthz — capture response 6. Assert: status code is 503 or connection refused (not 500) 7. Assert: if there is a response body, it contains none of the denylist ['psycopg2','Traceback','postgres','riskdb','POSTGRES_'] 8. docker compose start postgres 9. Wait up to 30 seconds for /healthz to return {'status':'ok'} 10. Assert /healthz returns ok after postgres is back Run on the host (not inside container): cd customer-risk-api && python -m pytest tests/test_startup.py -v -s

| Invariants touched |  |
| --- | --- |

| Code review focus | Check: step 6 accepts 'connection refused' as a passing condition — the app may not have bound to port 8000 yet and that is safe. Check: step 9 uses a polling loop, not a fixed sleep. Check: the test restarts postgres in a finally block — even if step 6 or 7 fails. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 6.2 TC-1 | Startup window produces no 500 with internal detail | test_startup_window_clean passes |
| 6.2 TC-2 | Service recovers after postgres comes up | /healthz returns ok after postgres restart |

Verification command

cd customer-risk-api && python -m pytest tests/test_startup.py -v -s

Status: [ ] Complete

6.3 Seed idempotency and double-compose test

Description

Verify that docker compose down -v followed by docker compose up produces the same seeded state, and that running on an existing volume does not duplicate rows. Input: Compose file with initdb.d mounts. Output: passing INV-11 test.

Claude Code prompt

Write customer-risk-api/tests/test_idempotency.py. This runs on the host using subprocess. Implement test_fresh_volume_seed: 1. docker compose down -v (destroys volume) 2. docker compose up -d (creates fresh volume, runs initdb.d automatically) 3. Wait up to 40 seconds for /healthz to return ok 4. GET /api/v1/customers/DEMO-001 with valid key — assert 200 and correct data 5. Assert COUNT(*) FROM risk_profiles == 9 (via /healthz or direct psql) Implement test_existing_volume_no_duplicates: 1. (Assumes system is already running with data from previous test) 2. docker compose restart postgres 3. Wait for postgres healthy 4. Assert COUNT(*) FROM risk_profiles still == 9 (no duplicates from restart) 5. GET /api/v1/customers/DEMO-001 — assert same response as before Run on the host: cd customer-risk-api && python -m pytest tests/test_idempotency.py -v -s Note: test_fresh_volume_seed will take ~30-40 seconds due to container startup.

| Invariants touched | INV-11 — both tests directly verify seed idempotency INV-01 — test_existing_volume_no_duplicates verifies data correctness is not disrupted by restart |
| --- | --- |

| Code review focus | Check: test_fresh_volume_seed waits for /healthz not just for port 8000 — the app may be up but DB may not be seeded yet. Check: row count is asserted via psql inside the postgres container, not via the API (the API cannot distinguish 9 correct rows from 18 duplicate rows if the query uses LIMIT 1). |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 6.3 TC-1 | Fresh volume seeds correctly | test_fresh_volume_seed passes — 9 rows, DEMO-001 correct |
| 6.3 TC-2 | Restart does not duplicate rows | test_existing_volume_no_duplicates passes — still 9 rows |

Verification command

cd customer-risk-api && python -m pytest tests/test_idempotency.py -v -s

Status: [ ] Complete

6.4 Full integration run — cold start

Description

Run the entire test suite from a clean state: no existing volumes, only a .env file. Verify every invariant test passes. This is the final gate for the build. Input: .env file, all test files. Output: 0 failures across all tests after a cold start.

Claude Code prompt

This is the final integration gate. No new code. Run the following sequence exactly: 1. docker compose down -v # destroy all volumes 2. docker compose up --build -d # fresh build and start 3. sleep 30 # wait for postgres healthy + seed 4. Verify seeding: docker compose exec postgres psql -U riskapi -d riskdb \ -c 'SELECT COUNT(*) FROM risk_profiles;' Expected: 9 5. Run the full test suite inside the container: docker compose exec fastapi-app python -m pytest tests/ \ --ignore=tests/test_startup.py \ --ignore=tests/test_idempotency.py \ -v --tb=short 6. Run host-level tests: python -m pytest tests/test_startup.py tests/test_idempotency.py -v -s 7. Run shell audit: bash tests/audit_error_surfaces.sh All must exit 0. Document the final test count. If anything fails: do not mark the build complete. Fix and re-run from step 1.

| Invariants touched |  |
| --- | --- |

| Code review focus | This is a verification task. Review focus: confirm docker compose down -v was run before the test sequence — not just docker compose down. Confirm no manual seed step was run between step 2 and step 4. Confirm the test count matches the sum of all tasks above. |
| --- | --- |

Test cases

| Case | Scenario | Expected outcome |
| --- | --- | --- |
| 6.4 TC-1 | All container tests pass | pytest inside container exits 0 |
| 6.4 TC-2 | All host tests pass | pytest on host exits 0 |
| 6.4 TC-3 | Shell audit passes | audit_error_surfaces.sh exits 0 |
| 6.4 TC-4 | Seed ran automatically | COUNT(*) == 9 without manual seed step |
| 6.4 TC-5 | Cold start completes under 60s | time from docker compose up to /healthz ok < 60s |

Verification command

cd customer-risk-api docker compose down -v && docker compose up --build -d && sleep 30 docker compose exec postgres psql -U riskapi -d riskdb \ -c 'SELECT COUNT(*) FROM risk_profiles;' docker compose exec fastapi-app python -m pytest tests/ \ --ignore=tests/test_startup.py --ignore=tests/test_idempotency.py \ -v --tb=short python -m pytest tests/test_startup.py tests/test_idempotency.py -v -s bash tests/audit_error_surfaces.sh

Status: [ ] Complete

# Appendix — Invariant Coverage Matrix

Each invariant from INVARIANTS.md and the task that provides primary test coverage.

| Invariant | Description | Primary task | Test file |
| --- | --- | --- | --- |
| INV-01 | Data correctness | 2.4 + 3.4 | test_seed.py · test_customers.py |
| INV-02 | Existence mapping | 3.4 | test_customers.py |
| INV-03 | Mutability | 3.5 | test_errors.py |
| INV-04 | Response shape | 3.4 | test_customers.py |
| INV-05 | Authentication | 3.4 + 4.4 | test_auth.py |
| INV-06 | Credential handling | 4.1 + 5.3 | test_credentials.py · test_ui.py |
| INV-07 | Error surfaces | 3.5 + 4.3 | test_errors.py · audit_error_surfaces.sh |
| INV-08 | Operational isolation | Infrastructure only | Network-level (out of scope for this plan) |
| INV-09 | UI fidelity | 5.3 | test_ui.py |
| INV-10 | Startup state | 6.2 | test_startup.py |
| INV-11 | Seed data integrity | 2.4 + 6.3 | test_seed.py · test_idempotency.py |

Customer Risk API  ·  Execution Plan  ·  v1.0  ·  Training Demo System